## Jim Taylor - Certavue

Company: Certavue (startup)

Location: Remote

2. Project Overview: AI-Powered Project Schedule Optimization

Project Type: Research & Development / Prototyping

Core Concept: An autonomous AI agent designed to solve resource allocation conflicts in multi-project environments.

The Opportunity: Organizations often struggle when staff are over-committed across simultaneous transformation projects. This project explores using AI to autonomously analyze these conflicts and suggest schedule optimizations (e.g., shifting timelines, adjusting task sequences) without human "hand-holding."

3. Core Technical Challenges

The team must build a "fire and forget" agent capable of:

Complex Analysis: Reading and interpreting data across multiple projects (people requirements, timelines).

Autonomous Reasoning: Detecting over-commitment (e.g., "Sarah is at 120% capacity in March") and weighing trade-offs to find the least disruptive solution.

Actionable Output: Generating specific recommendations with clear justifications using Function Calling to interact with product APIs.

4. Implementation Scenario

To prove the architecture works, the prototype must handle a realistic scheduling conflict:

The Scenario:

Input: Data for 3 projects with overlapping timelines and a pool of 5 staff members with different skills.

The Conflict: The data reveals resource over-allocation (e.g., 2 people are double-booked in March).

Agent Task: The agent must autonomously explore options—such as shifting deadlines, swapping team members, or adding contractors.

Required Output: A specific recommendation (e.g., "Move Project C start date to April 5") accompanied by an explanation (e.g., "This reduces peak utilization from 140% to 95% while maintaining critical milestones").

5. Tech Stack & Constraints

The solution must align with Certavue’s existing technology stack:

Backend: C#

Frontend: React + TypeScript

AI Integration: OpenAI API (specifically utilizing Function Calling).

Architecture: The agent must use function calling to interact with Certavue's product APIs to read data and propose changes.

6. Deliverables & Success Criteria

Working Prototype: A functional agent that receives project data and autonomously suggests valid schedule optimizations for at least one realistic conflict.

Architecture Diagram: Visualizing how the AI agent orchestrates the problem-solving process and integrates with existing APIs.

Feasibility Report: A brief document outlining what worked, what was challenging, and an assessment of whether this approach can scale to production.

Success Indicators:

Valid, logical optimization suggestions.

Clear, human-readable explanations for the AI's choices.

Successful demonstration of Function Calling mechanics.

7. Logistics & Student Support

Client Availability: Jim Taylor is available for questions, design discussions, and code reviews.

Approach: This is an R&D project; the focus is on proving the concept works and creating value, rather than delivering production-perfect code.